# Group Reflections

## Sprint 1

### Things to stop doing

- Getting distracting.

- Being late unannounced (more than 15 minutes).

### Things to keep doing

- Discussing things, making sure everyone agrees with choices being made.

- Keep the mood friendly and light.

### Things to start doing

- Weekly meeting about group dynamic.

- Make a planning.

- Use Trello, create specific tasks for specific people.

- Giving each other more space in discussions, so they can finish what they’re telling without interruption.

- Weekly discussion when to have a ‘free’ afternoon, and work in the evenings.

- Make presentations dynamic by dividing it and assigning the parts to different people depending on the content.

- Standups and standdowns of 15 mins.

  - What have you done?

  - What are you going to do?

  - Do you need help?

## Sprint 2

### What we did

- Paper prototype.

- 10-page design document.

- Moscow / user stories.

- Concept scenarios.

### Things to stop doing

- Getting less easily distracted (has improved).

### Things to keep doing

- Standups:

  - What did we do yesterday?

  - What are we going to do? (Trello presented (drag a screen in the room))

  - Does anyone need help?

  - Does anyone need tasks?

- Teambuilding exercises.

- Frequent communication with the pedagogy students.

- Having fun / jokes.

- Working on improving interruptions:
When searching for words. “Hey, could you please let me finish, I will say when I'm done.” Or a gesture that one is searching for words.

### Things to start doing

- Organize Trello.

- Task principles:
If someone takes up a task, they are responsible for it, and are the only person allowed to edit the work. Others can give feedback but are not allowed to edit it without permission from the one responsible.

- Write the planning on a whiteboard:
Pomodoro timer (times mentioned in documents with active sounds). Pomodoro might not work for everyone, in which case it's okay to keep working in the breaks if the person wants to, with less frequent breaks. For others the timer might be enough to ‘force’ them back to work.

## Sprint 3 + 4

### What we did

- Scrum poker.

- Implemented the features of the game.

- Created models.

- Created animations.

- Created scripts.

- Created UI.

- Adding music.

- Finished all mechanics.

- Polishing the product according to feedback.

### Things to stop doing

- Long meetings.

- Getting distracted:
In online meetings, it causes silences to occur. In physical meetings, it changes the subject, after which the group have to re-focus.

- Changing each other’s work without permission / approval:
Especially in code and documentation, do not change work others did. The person assigned to the task is responsible. By changing the work, that responsibility is broken, as the assigned person would be responsible for something they did not do, and the consequences for that.

- Being late / too loose with meeting times.

### Things to keep doing

- Usage of Trello:
Keeping it up to date, keeping track of all the tasks.

- The group feels comfortable asking each other for help.

- Giving each other space to answer and talk.

### Things to start doing

- Inform peers about specific parts of tasks that the group members were doing during the standup.

- Adding a structural way to inform everyone about meetings and important dates.

- Looking back at improvements of retrospectives more frequently.

# Personal Reflection

## What I did

I was the scrum master of the group, making sure deadlines were met and requirements were implemented. In the implementation phase (sprints 3 and 4) I mainly focused on creating the UI, creating scripts for the game itself (excluding the api) and animations connecting the different UI game sections. During the whole project I kept track of meetings, scheduling, getting everyone’s availability and making sure notes were taken and meeting tasks were divided (chairman, minute writers etc.). I was also in charge of summarizing the work done each day and making a planning of the day after, making standups more efficient.

## Things to stop doing

- Performing others’ work when they do not do it.
This is difficult for me, as I am very target based. When others cannot finish their task, helping should be the most I have to do. In this project however, I just took over the task when they did not do it. Giving me more pressure and them less tasks is not the best solution. I was told that tasks do not have to be finished since it is a learning environment, and even though that is true, there were too many tasks left unfinished (in some cases even untouched) for me to be satisfied with the product.

- Letting others be so flexible with their task.
As scrum master, my job is also making sure that others finish their task. This intertwines much with the previous point, as this is the core of that. We had daily standups, with an exception for the holidays, in which we discussed the current state of the tasks. I should have been more analytical regarding the task duration and subtasks, making sure everyone was on track.

## Things to keep doing

- Trying to keep a clear structure of tasks.
With a good overview of tasks, project members can more easily see who is working on what at that time.

- Reminding people what the group did each day and proposing a planning for the next day.
While these messages were ignored most of the time, some peers gave feedback that they were handy since it adds to the overview and the clarity of what everyone is doing and what is planned soon.

- Keeping meeting notes.
These are often forgotten, but I always filled them in if nobody did. This way, the group can always look back on what was said in the meetings if they forgot or did not attend.

## Things to start doing

- Figuring out how to keep project members actively reading messages I sent.
It turned out that 1 out of 6 messages would be ignored by others. Some messages do not require a reaction but need to be read. Some messages required responses and were left answerless. Because of this, people often did not know what time meetings were, what the group was working on or what the planning was.

- Getting clear rules about file structures.
During the project, especially near the end, people did not see or tried to look for already existing folders and files. This led to much confusion for me and several problems since I did not know anymore what to look for as everyone put their files somewhere else. Empty folders, duplicate files and such led to problems further in development. I tried my best to keep everything tidy, but people adding more and more features and files last minute was too much to keep track of.