# Project plan
Basketball Royale

CVS-Gaming

Akersloot

| Date | 03-04-2023 |
| --- | --- |
| Version | 1.1 |
| State | Published |
| Authors | Sander Theeuwen |

Contents

Revision history	3

Distribution	3

Project assignment	4

Context	4

Goal of the project	4

Assignment	5

Scope	5

Preconditions	5

Strategy	5

Research questions	6

How can a round based royale game be enjoyable for varying amounts of players on Twitch?	6

End products	7

Project organisation	8

Stakeholders and team members	8

Communication	8

Activities and time plan	9

Phases of the project	9

Time plan and milestones	9

Testing strategy and configuration management	10

Testing strategy	10

Test environment and required resources	10

Configuration management	10

Finances and risks	11

Project budget	11

Risks and mitigation	11

# Revision history

| Version | Date | Authors | Changes | State |
| --- | --- | --- | --- | --- |
| 0.1 | 17-02-2023 | Sander Theeuwen | Document created. Fontys’ updated format applied. Project assignment added. | Unpublished |
| 0.2 | 20-02-2023 | Sander Theeuwen | Project organization added. | Unpublished |
| 1.0 | 22-02-2023 | Sander Theeuwen | Activities and time plan added. Testing strategy and configuration management added. Finances and risks added. Research questions added. | Published. |
| 1.1 | 03-04-2023 | Sander Theeuwen | Edited research questions. Added risks. | Published. |

# Distribution

| Version | Date | Receivers |
| --- | --- | --- |
| 1.0 | 03-04-2023 | Fontys |

# Project assignment

## Context

CVS-Gaming creates Twitch extensions and deploys them on streamalerts.tv. Streamers can use these extensions in their own stream to interact with their viewers. In the development, external game designers ensure quality of the design of the projects.

Projects include alerts, themes (overlays), and games.

CVS-Gaming aims to improve the interaction between the broadcasters and viewers on Twitch.

## Goal of the project

Twitch offers various ways to let viewers interact with the broadcaster:

- Chat: The main method of interaction on Twitch. Viewers can send messages with emotes.

- Channel points: A virtual currency viewers accumulate by watching the stream, used for sound alerts, short clips / gifs that show up on the live stream, and the possibility for redemptions that include text (for example a “Ban a word” redemption where the streamer tries not to say a word specified by the viewer).

- Extensions: By having an interactable overlay over the video player, viewers can interact in real time with the live stream by performing actions like clicking on their screen.

The problem Basketball Royale will solve is times where the streamer must leave for a short time to take a break, answer the door, make a call etc. It can also be used to determine a winner in a giveaway.

In the desired situation, the broadcaster can toggle the source of the project in their streaming software (mostly used OBS), and the game will start. Viewers can join and participate while the broadcaster is able to do other things or provide commentary on the game.

The project’s unique selling points are viewer interaction and recognition: Viewers can participate in the game; their names are briefly displayed on the stream in certain cases and the winner’s name is displayed at the end of the game.

Branding like logos and the link to streamalerts.tv in the game give CVS-Gaming more publicity with the goal that other streamers look at different products of the company to purchase like the award-winning Pando pet.

The product provides chat integration or integration through the Twitch extension, a design choice that will be made in the beginning of the project.

## Assignment

Basketball Royale has two game modes: Royale and Arcade. In both cases, the game starts when the chat command !start is used by the broadcaster. In the following 60 seconds, viewers can join the game by typing !join in the chat. After the join period, there are 5 seconds to let the players know the game is starting. After a round is over, the players who qualified participate in the next round until there is one winner.

In Royale mode, players can qualify for the next round by participating. The game will automatically throw basketballs to a basket. Every player whose basketball goes through the net qualifies. Without viewer chat commands, Royale mode is suitable for large streams with lots of players.

In Arcade mode, players can throw and aim the basketballs themselves. They have multiple basketballs. To qualify to the next round, players have to be in the top x of the players, where x is based on the number of players. Each score gives a certain number of points, so players must score as much as possible to have the highest chance of winning.

## Scope

| Inside scope | Outside scope |
| --- | --- |
| Project plan | Create the extension itself. Sending http requests is sufficient. |
| Game design document | OBS integration. Hiding the source when the game ends. |
| Test report |  |
| Research document |  |
| Chat commands !start !join … |  |
| Scoreboard |  |
| Throwing ball function |  |
| Scoring event |  |
| Rounds |  |
| Special events Multiplier … |  |

## Preconditions

The project will be developed in Unity using C#.

The project will be designed to work with OBS in terms of hiding and showing sources, as this is the most used streaming tool.

## Strategy

The project will be developed according to the Scrum agile approach, as the base game should be entertaining enough. A minimal viable product will be created as soon as possible, and field tested on Twitch. Afterwards, the project will be developed iteratively, as it is continuously improved and released.

## Research questions

### How can a round based royale game be enjoyable for varying amounts of players on Twitch?

#### How do other games handle varying amounts of players on Twitch?

There have been numerous games made for different amounts of players on Twitch. Marbles on Stream, Words on Stream, Crash'em Derby are great examples of this. Available product analyses will show how these games handle different amounts of players, and how they keep the game enjoyable.

During the development phase, expert interviews will be conducted with game designers experienced in the field of Twitch to help with getting the best game feel into the game.

#### What is enjoyable for a player as Twitch viewer?

Surveys will be held to determine what general features / aspects are fun in games played on streams. What features / aspects are likes by most people and why they think it makes games fun will be the guideline to further development. As the broadcasters depend on the viewers, the viewers’ enjoyment stands central.

Available product analyses will show how other games (like Marbles on Stream) handle different amounts of players, and how they keep the game enjoyable.

#### What is enjoyable for a spectator as Twitch broadcaster?

As spectator, the broadcaster can take a moment to answer the door, to make a phone call, to determine a winner in a giveaway and more. Interviews will be held with various broadcasters where they will be asked what they use royale games for, how they can make it enjoyable for the viewers and how they can best enjoy the game themselves.

#### To which extend can enjoyable features / aspects be implemented for a varying number of Twitch viewers? (to prevent too much chaos, while keeping it interesting for a lower viewer count)

Because streams heavily vary in viewer count, features and aspects must be suitable for both, or a mitigation must be planned. With A/B testing and surveys, the implemented game modes will be tested to verify if they are suitable for the varying number of viewers.

Benchmarking will give insights on how the game can be optimized, should the amount of players cause lag.

## End products

Game design document:
The document where all details concerning design and mechanics are listed and elaborated.

Test report:
This document contains the types of tests that will be executed, when and how they are conducted and what will be tested. This will also contain the results summarized from the tests.

Research document:
This contains the research that must be performed within the development of the project.

Project plan:
This document. Contains all details about the assignment.

# Project organisation

## Stakeholders and team members

| Name | Abbreviation | Role and functions | Availability |
| --- | --- | --- | --- |
| Sander Theeuwen s.theeuwen@student.fontys.nl +31 6 10433821 |  | Scrum master. Developer. Product owner. | Monday: 8.00 23.00 Tuesday: 8.00 17.00 Wednesday: 8.00 17.00 Thursday: 8.00 23.00 Friday: 8.00 23.00 Saturday: 8.00 23.00 Sunday: 8.00 23.00 |
| Joris Kok |  | Company mentor. Client. Extension developer. | Available through Discord. |
| Jeroen van Baar |  | Client. | Available through Discord. |
| Business Goose |  | Game designers. | Available through Discord. |
| Finne |  | Modeler. Texture artist. | Available for communication through Jeroen van Baar. |
| Erwin Bell |  | Primary Fontys contact. Assessor 1. Semester coach. | Available through Microsoft Teams. |
| Lois van Zijst |  | Assessor 2. | Not available. |

## Communication

The main way of communication within the company is Discord. There is a weekly meeting scheduled on Wednesday at 13.00 to update each other in detail about the work done in the past week. Updates will be sent in form of texts in the “interns” or “basketball” channel in CVS-Gaming’s Discord server.

MS Teams will be the way of communication with the Fontys assessors.

# Activities and time plan

## Phases of the project

Design phase – 1 week: The designing of the game, working out details so the implementation phase goes as fast as possible.

Preparation – 1 week: Get to know how extensions work, automated testing and prepare for the project start.

Minimal viable product – 2 weeks: Project setup. Create the base game, the Royal mode.

Testing – 1 week: Create a test report and surveys. Create an excel sheet to process survey results.

Arcade mode – 1 week: The Arcade mode of the game.

Events – 2 weeks: Special events that occur in the game. Not definite yet, so this sprint might be discarded.

Polishing - ?: Gather the test results and create a test report. Polish the project according to the test results.

## Time plan and milestones

| Phasing | Effort | Start date | Finish date |
| --- | --- | --- | --- |
| Design phase |  | 08-02-2023 | 15-02-2023 |
| Preparation |  | 15-02-2023 | 22-02-2023 |
| Minimal viable product |  | 22-02-2023 | 08-03-2023 |
| Testing |  | 08-03-2023 | 15-03-2023 |
| Arcade mode |  | 15-03-2023 | 22-03-2023 |
| Events |  | 22-03-2023 | 05-04-2023 |
| Polishing |  | 05-04-2023 | T.b.d. |

At the end of each sprint, starting from the minimal viable product, a demonstration is given. After every sprint, a retrospective is held to improve efficiency for the upcoming sprints.

# Testing strategy and configuration management

## Testing strategy

Testing will mainly be done using unit tests and field testing. The unit tests will be performed automatically using UTF (Unity Test Framework) with NUnit, aiming at 80% coverage.

Quality testing will be done using SonarQube.

Acceptance tests will be conducted manually for the most accurate results.

## Test environment and required resources

Tests will be performed locally on the developer’s computer, though in a separate environment using GitLab runners.

## Configuration management

A “main” branch will be used for deployments and will, together with the ‘develop” branch, have the latest updates. For every feature, a new branch will be created from the “develop” branch and deleted when finished. Hotfixes will have their own branch as well, also branching from the “develop” branch.

# Finances and risks

## Project budget

The project does not have a set budget. All choices that lead to purchases will be documented, elaborated on, and reviewed before purchase are made. The final decision is at the company mentor.

No purchases are expected, except for models / textures, which can be best decided by the modeler.

## Risks and mitigation

| Risk | Prevention activities | Mitigation activities |
| --- | --- | --- |
| Company mentor is ill. | - | The second company contact, Jeroen van Baar, will resume as company mentor. The Fontys contact will be informed. |
| Developer is ill. | - | The company mentor and Fontys contact will be contacted immediately, and the situation will be discussed. |
| Project gets terminated. | Ask for feedback periodically. | A different project can be started or resumed by the developer. |
| Git is unavailable. | - | The company mentor will be informed, the project is continued locally where the different versions are saved in different locations. |
| Internet problems. | - | In case this is an issue at the workplace, the developer will go to a family member to continue working on the project. In case this is a hardware issue, the local computer store will be asked for help and the project can be developed by laptop instead. |
| Twitch is unavailable. | - | The project will be continued until Twitch is back online. Afterwards, the last version is tested before continuing. |
| Fontys contact judges the project has insufficient complexity. | - | A meeting will be held with the company mentor, the developer, and the Fontys contact to expand the project, so it has enough complexity. |
| Fontys contact decides the developer will not pass the semester. | Ask for feedback periodically. | The project will be continued until the end of the semester. |